## Slide 1
FMF | PROJECT STATUS REPORT
Northwind Customer Portal
Status report, week 12
Fictional project. Sample values for an editable template. Replace the bracketed placeholders with your own project data.
Reporting period: [Week of __ ]
Prepared by: [Project lead name] | Audience: [Steering group]
INSIDE
Executive summary
Status, KPIs, milestones
Workstreams and budget
Risks, blockers, decisions
Next week and appendix

## Slide 2
EXECUTIVE SUMMARY
Week 12: on track overall, one risk needs a decision
FMF sample deck | Fictional project, placeholder figures
2
Overall status
AT RISK
Two workstreams slipping
Complete
62%
Plan: 66% at this week
Budget used
58%
$278K of $480K (sample)
Milestones
9 / 14
1 late, 2 due next week
Summary
• Login and account recovery finished on schedule; payments integration is 1 week behind (see risk R-02).
• Budget is on plan at 58% used against 56% of scope delivered (sample figures).
• Decision needed by Friday: approve a vendor change for the payments sandbox (D-01).
• Next week: close two milestones and start the user acceptance test plan.

## Slide 3
STATUS SNAPSHOT
Workstreams at a glance
FMF sample deck | Fictional project, placeholder figures
3
Workstream | Owner | % complete | Next milestone | Due | Status
Accounts and login | J. Park | 100% | Recovery flow sign-off | Done | DONE
Billing and payments | M. Okafor | 48% | Sandbox payments live | Wk 13 | AT RISK
Dashboard | L. Chen | 71% | Usage chart review | Wk 13 | ON TRACK
Notifications | R. Silva | 55% | Email template pack | Wk 14 | AT RISK
Data migration | S. Haddad | 80% | Final dry run | Wk 13 | ON TRACK
Testing and QA | A. Rivera | 34% | UAT plan approved | Wk 15 | ON TRACK
Status uses text labels (ON TRACK, AT RISK, OFF TRACK, DONE), so it still reads in black and white.